## Slide 1: Cavities
The spacers and the mirrors can be manufactured and assembled by Layertec.
Delivery 5 months from PO
30 and 25 cm
Mounting is TBD

## Slide 2: Vacuum and Thermal
Will talk to Philip Möhle about the desing
3 layers of aluminum shielding looks good
4 viewports, 4 additional flanges (?)
Couple of ideas for mounting
  Glass spheres between the layers
  or spacer, maybe made from PEEK
Lesker can do it, but I’m also waiting for a response from Allectra and Pfeiffer
The pumps?

## Slide 3: Conference
Went well
I won’t write the proceedings

## Slide 4: Short term plan
Critical things to order:
  Lasers – Depends on how the currently lasers can perform
  Table – Could be ordered, maybe at the same time as the lasers?
  Vacuum – I’m gathering quotes, have a rough design
  Cavities – I need to clarify the available RoCs, but hope to get the PO out in the coming weeks (by the end of August)
  Interlock?
Write the first article comparing the testbed to LISA – A rough draft also by the end of August?

## Slide 5: Short term plan
Critical things to order:
  Lasers – Depends on how the currently lasers can perform
  Table – Could be ordered, maybe at the same time as the lasers?
  Vacuum – I’m gathering quotes, have a rough design
  Cavities – I need to clarify the available RoCs, but hope to get the PO out in the coming weeks (by the end of August)
  Interlock?
Write the first article comparing the testbed to LISA – A rough draft also by the end of August?

## Slide 6: Short term plan
Critical things to order:
  Lasers – Depends on how the currently lasers can perform
  Table – Could be ordered, maybe at the same time as the lasers?
  Vacuum – I’m gathering quotes, have a rough design
  Cavities – I need to clarify the available RoCs, but hope to get the PO out in the coming weeks (by the end of August)
  Interlock?
Write the first article comparing the testbed to LISA – A rough draft also by the end of August?

## Slide 7: Short term plan
Critical things to order:
  Lasers – Depends on how the currently lasers can perform
  Table – Could be ordered, maybe at the same time as the lasers?
  Vacuum – I’m gathering quotes, have a rough design
  Cavities – I need to clarify the available RoCs, but hope to get the PO out in the coming weeks (by the end of August)
  Interlock?
Write the first article comparing the testbed to LISA – A rough draft also by the end of August?

## Slide 8: Short term plan
Critical things to order:
  Lasers – Depends on how the currently lasers can perform
  Table – Could be ordered, maybe at the same time as the lasers?
  Vacuum – I’m gathering quotes, have a rough design
  Cavities – I need to clarify the available RoCs, but hope to get the PO out in the coming weeks (by the end of August)
  Interlock?
Write the first article comparing the testbed to LISA – A rough draft also by the end of August?

## Slide 9: Short term plan
Critical things to order:
  Lasers – Depends on how the currently lasers can perform
  Table – Could be ordered, maybe at the same time as the lasers?
  Vacuum – I’m gathering quotes, have a rough design
  Cavities – I need to clarify the available RoCs, but hope to get the PO out in the coming weeks (by the end of August)
  Interlock?
Write the first article comparing the testbed to LISA – A rough draft also by the end of August?

## Slide 10: Issues
Lasers and table
And the lab infrastructure
I need a TAC committee